[image: image1.jpg]Sreenidhi Institute of Science and Tm:hnnlngy

AUTONOMOUS






Sreenidhi Institute of Science and Technology

(An Autonomous Institution)
Code No: 7K406   





                 
      Date: 07-Sept-2021(FN)
B.Tech II-Year II- Semester External Examination, Aug/Sept-2021 (Regular)
CONSTRUCTION ENGINEERING AND MANAGEMENT (CIVIL)

Time:
 3 Hours







                    Max.Marks:70


 
Note:    a)  No additional answer sheets will be provided.

          

b)  All sub-parts of a question must be answered at one place only, otherwise it will not be valued.

          

c)  Missing data can be assumed suitably.

ANSWER ANY 5 OUT OF 8 QUESTIONS. EACH QUESTION CARRIES 14 MARKS.

Bloom's Cognitive Levels of Learning (BCLL)

	Remember
	L1
	Apply
	L3
	Evaluate
	L5

	Understand
	L2
	Analyze
	L4
	Create
	L6


	
	 
	
	BCLL
	CO(s)
	Marks

	1.
	a)
	Explain the process of development of plans and schedules.
	L6
	CO1
	[7M]

	
	b)
	Describe critical and semi critical paths.
	L3
	CO1
	[7M]

	
	
	
	
	
	

	2.
	a)
	Discuss various common building construction methods in brief.
	L5
	CO2
	[7M]

	
	b)
	Explain basic construction methods for steel structures.
	L4
	CO2
	[7M]

	
	
	
	
	
	

	3.
	a)
	Explain various concrete transportation methods.
	L5
	CO3
	[7M]

	
	b)
	What do you mean by Hoist and write their applications.
	L2
	CO3
	[7M]

	
	
	
	
	
	

	4.
	a)
	Illustrate various basic concepts of planning and organizing.
	L4
	CO4
	[7M]

	
	b)
	Compare Histograms and S-Curves.
	L1
	CO4
	[7M]

	
	
	
	
	
	

	5.
	a)
	What is the importance of role of inspection in constructions.
	L6
	CO5
	[7M]

	
	b)
	List various accident preventive measures in sites.
	L6
	CO5
	[7M]

	
	
	
	
	
	

	6.
	a)
	Explain Dispute resolution methods.
	L6
	CO6
	[7M]

	
	b)
	Differentiate between compression and decompression.
	L2
	CO6
	[7M]

	
	
	
	
	
	

	7.
	a)
	Explain various phases of a project.
	L5
	CO1
	[5M]

	
	b)
	What do you mean by slip forming for tall structures?
	L4
	CO2
	[5M]

	
	c)
	Summarize various types of concrete mixing.
	L6
	CO3
	[4M]

	
	
	
	
	
	

	8.
	a)
	List common good practices in Construction.
	L3
	CO4
	[5M]

	
	b)
	Discuss different occupational health problems in construction.
	L6
	CO5
	[5M]

	
	c)
	Explain the importance of contracts.


	L2
	CO6
	[4M]


-- 00 -- 00 –
H.T No





Regulations:


A18











PAGE  
Page 1 of 1

