[image: image1.jpg]Sreenidhi Institute of Science and Tm:hnnlngy

AUTONOMOUS






Sreenidhi Institute of Science and Technology

(An Autonomous Institution)
Code No: 8FC13





                 
      Date: 27-Aug-2024 (AN)
B.Tech III-Year II- Semester External Examination, August-2024 (Regular)
SOFTWARE PROJECT MANAGEMENT (AIML)

Time:
 3 Hours
                                                                                                Max.Marks:70


 
Note:    a)  No additional answer sheets will be provided.

          

b)  All sub-parts of a question must be answered at one place only, otherwise it will not be valued.

          

c)  Missing data can be assumed suitably.

Bloom's Cognitive Levels of Learning (BCLL)

	Remember
	L1
	Apply
	L3
	Evaluate
	L5

	Understand
	L2
	Analyze
	L4
	Create
	L6








Part - A 




Max.Marks:20
Answer all QUESTIONS

	
	
	BCLL
	CO(s)
	Marks

	1
	Define Software project management
	L1
	CO1
	[2M]

	2
	List any four conventional software engineering principles.
	L1
	CO2
	[2M]

	3
	List the various phases of life cycle process.
	L1
	CO3
	[2M]

	4
	What are the factors verified in assessment work flow.
	L2
	CO4
	[2M]

	5
	Distinguish between major mile stones and minor mile stones.
	L1
	CO5
	[2M]

	6
	What is meant by management indicators?
	L2
	CO6
	[2M]

	7
	List the types of test artifacts
	L1
	CO3
	[2M]

	8
	What are transition phases?
	L1
	CO2
	[2M]

	9
	What is metric automation? Explain.
	L2
	CO6
	[2M]

	10
	List the necessary steps involved to complete implementation workflow.
	L1
	CO4
	[2M]








Part – B 




Max.Marks:50
ANSWER ANY FIVE QUESTIONS. EACH QUESTION CARRIES 10 MARKS.
	
	 
	
	BCLL
	CO(s)
	Marks


Explain about the five basic parameters that most software models can be abstracted into. 

	
	L2
	CO1
	[5M]

	
	b)
	Discuss in detail pragmatic  software cost estimation process.
	L2
	CO1
	[5M]

	
	
	
	
	
	

	12.
	
	Explain principles of modern software management.
	L2
	CO2
	[10M]

	
	
	
	
	
	

	13.
	a)
	Why artifact sets are classified into engineering and management sets? Explain.
	L2
	CO3
	[5M]

	
	b)
	Explain the essential activities of the Inception and the Elaboration phases.
	L2
	CO3
	[5M]

	
	
	
	
	
	

	14.
	a)
	What is a model? Explain about technical perspective of model-based architecture.
	L2
	CO4
	[5M]

	
	b)
	Demonstrate Iteration workflows.
	L3
	CO4
	[5M]

	
	
	
	
	
	

	15.
	a)
	Write about Evolutionary Work Breakdown Structures
	L2
	CO5
	[5M]

	
	b)
	Distinguish between line-of-Business organizations and project organizations.
	L4
	CO5
	[5M]

	
	
	
	
	
	

	16.
	
	Define metric. Discuss seven core metrics for project control and process instrumentation with suitable examples?

	L2
	CO6
	[10M]

	
	
	
	
	
	

	17.
	a)
	Demonstrate the limitations of water fall model and suggest methods to overcome the difficulties.
	L3
	CO1
	[4M]

	
	b)
	Explain Important trends in improving Software economics?
	L2
	CO2
	[3M]

	
	c)
	Illustrate the software project team evolution over the life cycle
	L2
	CO3
	[3M]

	
	
	
	
	
	

	18.
	a)
	Write the short notes on management perspective of model based architecture.
	L2
	CO4
	[4M]

	
	b)
	Explain the significance of pragmatic planning.
	L2
	CO5
	[3M]

	
	c)
	Define MTBF and Maturity. How these are related to each other?
	L1
	CO6
	[3M]


-- 00 -- 00 –
H.T No





Regulations:


A20











PAGE  
Page 1 of 2

