A14

Sreenidhi Institute of Science & Technology

(An Autonomous Institution)

Code No: 4Z212

MBA I - YEAR II – SEMESTER AUGUST 2015 (Regular)

PRODUCTION AND OPERATIONS MANAGEMENT

Time:	3 Hours								         Max. Marks: 60

Note: No additional answer sheets will be provided.

Part – A

Max. Marks: 10

Answer all the QUESTIONS

- What is Product Design? What is Functional Design & Form Design?

- Define Plant Location & Plant Layout.

- What is JIT Manufacturing? What are its advantages?

- What is EOQ? How EOQ helps the Materials Management in the Organization?

- What is Quality? What are the Dimensions of Product Quality?

- What is Network Analysis? Explain the differences between PERT & CPM.

- What is Capacity Utilization? How it is used in Production Planning Process?

- What is ABC Analysis?

- What is PDCA Cycle?

- What is Inspection? What are the types of Inspections?

Part – B

Max. Marks: 50

ANSWER ANY FIVE. ALL QUESTIONS CARRY EQUAL MARKS.

- a)	Explain various factors influencing Product Design?

b)	What are the characteristics of Good Product Design?

- a)	Why Location selection plays key role in the success of any organization?

b)	What are the factors influencing the Location Selection?

- a)	What are the functions of Master Production Scheduling?

b)	What are the symptoms of a poorly designed Master Production Scheduling?

- a)	What is Inventory Cost? Explain.

b)	Explain various types of Inventory Costs involved in Inventory Management and 	Control?

- a)	Explain the need of ISO 9000.

b)	Construct R chart from the following information and state whether the process is in control. For each of the following R has been computed from a sample of 5 units drawn at an interval of half an hour from an ongoing manufacturing process. Values for D4 = 2.11 & D3 = 0.

| SAMPLE | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R | 23 | 39 | 14 | 5 | 20 | 17 | 21 | 11 | 40 | 10 |

- a)	Draw the network diagram by using the data in given table. Calculate how far the 	project can be crashed.

| Activity | Preceding Activity | Time (In Days) |  | Cost (Rs) |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Normal NT | Crash CT | Normal NC | Crash CC |
| A | - | 6 | 4 | 5000 | 6200 |
| B | - | 4 | 2 | 3000 | 3900 |
| C | A | 7 | 6 | 6500 | 6800 |
| D | A | 3 | 2 | 4000 | 4500 |
| E | B,C | 5 | 3 | 8500 | 10000 |

b)	Prepare the Project duration and Project Cost summary table for the above table.

- a) What is Method Study? What is the Procedure of Method Study?

b) What are the advantages of Method Study?

-- 00 -- 00 --